## Slide 1: The Scrum Framework
COMP 2151 Agile Software Development
Lecture 2

## Slide 2: Scrum Principles
1.1 Empirical Process Control
1.2 Self-organization
1.3 Collaboration
1.4 Value-based Prioritization
1.5 Time-boxing
1.6 Iterative Development

## Slide 3: 1.1 Empirical Process Control
“Empirical process control expects the unexpected, while defined process control expect every piece of work to be completely understood in upfront.”
progress is based on observation and experimentation instead of detailed, upfront planning and defined processes.
https://www.visual-paradigm.com/scrum/empirical-vs-defined-process-control/

## Slide 4: 1.2 Self-Organization
Scrum teams are self-organizing and the team chooses how best to accomplish its work instead of being directed/controlled by any one not even the Scrum Master.
team members participating actively & collectively in all the Scrum practices and events.
https://www.visual-paradigm.com/scrum/empirical-vs-defined-process-control/

## Slide 5: 1.3 Collaboration
The Agile Manifesto proposes to prefer “customer collaboration over contract negotiation.” and “individual and interactions over processes and control”.
The scrum team consisting of the scrum master, product owner, development team collaborate with each other and the client.
Co-location of the team has also facilitates collaboration.

## Slide 6: 1.4 Value-based Prioritization
Product Backlog items (or software features) are prioritized based on their business value addition.
The “business value” could be derived by getting customer input based on interviews, surveys and then analysed using financial analytical tools.
Feature dependencies and associated risks are also taken into account.

## Slide 7: 1.5 Time-boxing
A time management method used in scrum. Time is considered an important constraint in Scrum.
Activities are assigned fixed time durations called “time boxes”.
The basic time box is a sprint that may last from one to six weeks. A one week sprint would typically consists of the following :
  Sprint Planning: 2 hrs
  Daily Scrum: 15 mins
  Sprint Review: 1 hr
  Sprint Retrospective: 1hr
  :

## Slide 8: 1.6 Iterative Development
User stories are implemented as features gradually in multiple iterations (sprints) instead of one go.
Sprint team better understands the story after each iteration.
Change requests from the client can be implemented in next iterations.
“Scrum and agile are both incremental and iterative. They are iterative in that they plan for the work of one iteration to be improved upon in subsequent iterations. They are incremental because completed work is delivered throughout the project.” Mike Cohn [Essential Scrum]

## Slide 9: 2 Scrum Aspects
2.1 Organization
2.2 Business Justification
2.3 Quality
2.4 Change
2.5 Risk

## Slide 10: 2.1 Organization
The scrum team is organized into core and non core roles
Core Roles
  Scrum Master
  Product Owner
  Development Team
Non Core Roles
  Stakeholders: customers, end users, sponsors
  Vendors
  Scrum Guidance body ( an organization specific team of experts and documents to guide scrum projects)

## Slide 11: 2.2 Business Justification
To make sure that the development and implementation of the project would add value to the organization (tangible or intangible)
Tangible value could be assessed using financial tools such as ROI (Return on Investment), NPV (Net Present value) or IRR (Internal Rate of Return)
Intangible value is hard to quantify; customer satisfaction, public service etc.

## Slide 12: 2.3 Quality
“The ability of the completed product or deliverables to meet the acceptance criteria and achieve the business value expected by the customer.” [SBOK]
Quality Management: Quality Planning, Control and Assurance
Continuous improvement of the Product Backlog Items.
Acceptance Criteria: Each user story has an ‘acceptance criteria” to ensure quality.
Done Criteria: Acceptance criteria for the entire product (instead od each user story)

## Slide 13: 2.4 Change
Traditionally change was viewed as a threat but in modern management style it is viewed as “good” and an “opportunity” for improvement.
Change Management: The process for change implementation should be formalized; Change Requests . [The Scrum Guidance Body usually defines a process for approving and managing changes throughout the organization]
Changes in user stories will trigger change in the Prioritized Product Backlog and the process of updating both items is called “Grooming” the Product Backlog.

## Slide 14: 2.5 Risk
Risk is defined as “an uncertain event that can affect the objectives of a project and may contribute to its success or failure.”
Risk Management
  Risk identification: various techniques
  Risk assessment: potential impact on the project
  Risk prioritization:
  Risk mitigation: develop a strategy
  Risk communication: Communicating to all stakeholders (transparency)
Reference: SBOK

## Slide 15: Scrum Processes
1.Create Project Vision
2. Identify Scrum Master and Stakeholder(s)
3. Form Scrum Team
4. Develop Epic(s)
5. Create Prioritized Product Backlog
6. Conduct Release Planning
9 Plan and Estimate
7. Create User Stories
8. Estimate User Stories
9. Commit User Stories
10. Identify Tasks
11. Estimate Tasks
12. Create Sprint Backlog
10 Implement
13. Create Deliverables
14. Conduct Daily Standup
15. Groom Prioritized Product Backlog
11 Review and Retrospect 16. Demonstrate and Validate Sprint
17. Retrospect Sprint Release
18. Ship Deliverables
19. Retrospect Project

## Slide 16: Scrum Canvas (Visual Paradigm)
https://www.visual-paradigm.com/scrum

## Slide 17: Scrum Key Roles
The Product Owner: represents the client
The Scrum Master: servant leader/ team facilitator
The Development Team: who develop the technical features
Stakeholders: Client, Project Sponsor, Vendors etc..

## Slide 18: Scrum artifacts
Product backlog: Comprehensive list of the user stories that determine the functionality of the system.
Sprint backlog: stories included in the current sprint.
Burn-down chart: a timeline representation of work to be done.
https://www.visual-paradigm.com/scrum

## Slide 19: Scrum Events
https://www.visual-paradigm.com/scrum

## Slide 20: Product vs Sprint Backlog
https://www.visual-paradigm.com/scrum

## Slide 21: Personas
A user persona is an archetype or character that represents a potential user of your website or app.
In user centered-design, personas help the design team to target their designs around users.
There is usually more than one type of user who will interact with your website or app, and creating personas helps to scope out the range of users.

## Slide 22: Benefits of using personas
For UX(User Interface) teams, introducing persona development into the design process helps them learn about the spectrum of goals and needs of their users.
It is a designer’s checklist if you like.

## Slide 23: How to create a persona?
Creating a user persona starts with user research. By observing users, UXers can understand their behavior and motivations, and then design accordingly.
Upon observing users, UXers split up the test data into possible user archetypes, or user personas. Then all this information is put into context in a user persona template

## Slide 24: Capturing info about users
There are plenty of user research techniques that help to capture information about user, such as:
  task analysis (card sorting, first click testing etc.)
  feedback (contextual interviews and focus groups)
  prototyping (experimenting with ideas prior to developing them)

## Slide 25
CHARLOTTE WALKER
43, Los Angeles
FOUNDER
· STATUS
MARRIED
· TIER
SENIOR MAN.
· SALARY
$50K
· ARCHETYPE
THE BOSS
PERSONALITY
BIO
Charlotte is founder of a small consulting firm, which she set up 5 years ago. The company is growing and she wants to reward the hard work of her team with bonuses. She also wants to hire a new employee to take some of the heat off her current team. She would like to ask the bank for a loan to go ahead with her plans.
She is married with two kids and a dog. She loves to run and after a long day at the office, she is usually at the gym, if she isn’t travelling for a client meeting. Her work requires her to be tech-inclined and she spends a substantial amount of time on her smartphone because of this.
To be able to request a loan quickly and easily
Hire a new employee rather than outsourcing
Grow her startup 5% in the next 3 years
Spend more time with her family
Overworking current team, wants
to expand but doesn’t have funds
Has no time for paperwork or long turnaround time outside of the office
Works long hours, travels a lot and banks are often closed or have long queues when she has time to go
Goals
Frustrations
Motivations
Determined
Organized
Practical
Resourceful
Compassionate
“I’m looking for a fast way to request a company loan on the go.”
“
“
Behavior
Influences
Online banking (desktop)
Text banking (SMS)
Mobile banking (apps)
In-person banking
Telephone banking
· CREDIBILITY
· CLIENTS
· TECHNOLOGY
· BLOGS/ FORUMS
· FAMILY
· SPORTS
INCENTIVE
ACHIEVEMENT
GROWTH
POWER
Bank of America
Frequently used apps
Google Calendar
PocketGuard
NOTE: One person may have multiple roles in the system. In our personas and stories we stick to a single role of a single persona!

## Slide 26: Stories

## Slide 27: User stories
A user story is a short statement or abstract that identifies the user and their need/goal. It determines who the user is, what they need and why they need it.
As we touched on above, there are often multiple user personas – it’s a good thing that user stories are brief!
They put things in context and focus on the ‘holistic’ rather than the ‘artifact’.

## Slide 28: Benefits of stories
User stories help to document practical information about users, such as the different needs and motivations for accessing a website or app.
They also help the development team estimate a roadmap needed to deliver the end product.

## Slide 29: How to write
It’s super simple to write a user story. Just follow the pattern:
“As a [role], I want [feature] because [reason].”

## Slide 30: Example
As a UX Manager, John oversees all the design projects, including assets creation and prototyping efforts, at the design consultancy where he works. He needs easy access to a design tool that allows him to centralize UI libraries so that multiple designers to work simultaneously on a prototype
or shortly
As UX Manager, John wants centralized assets management so that his designers are in sync.

## Slide 31: Theme, Epic, Story, Tasks
Theme: is a group of user stories that share a common attribute.
Epic: A “large user story” that can be broken down into a number of smaller stories.
Task: technical implementation of a story into a software feature
Reference: Agile101 blog, Tara Hamilton-Whitaker

## Slide 32: Backlog
Product and Sprint Backlogs

## Slide 33: Backlog
The agile product backlog in Scrum is a prioritized features list, containing short descriptions of all functionality desired in the product.
Typically, a Scrum team and its product owner begin by writing down everything they can think of for agile backlog prioritization.
This agile product backlog is almost always more than enough for a first sprint.
The Scrum product backlog is then allowed to grow and change as more is learned about the product and its customers.

## Slide 34: Backlog
A typical Scrum backlog comprises the following different types of items:
  Features
  Bugs
  Technical work
  Knowledge acquisition

## Slide 35: Backlog
Features and bugs are added to the product backlog.
They are the description of the wishes of the user/product owner

## Slide 36: Backlog
Technical work and knowledge acquisition activities also belong on the agile backlog.
An example of technical work would be, "Upgrade all developers' workstations to Windows 7."
An example of knowledge acquisition could be a Scrum backlog item about researching various JavaScript libraries and making a selection.

## Slide 37: Planning and Prioritization

## Slide 38: Prioritization
The backlog is ordered according to priorities
There are several ways to prioritize the requirements in the backlog
  MoSCoW
  Business Value Based
  Technology Risk Based
  Kano Model
  Walking Skeleton
  Validated Learning

## Slide 39: MoSCoW
M - MUST have this. (highest priority)
S - SHOULD have this if at all possible.
C - COULD have this if it does not effect anything else.
W - WON'T have this time but would like in the future.

## Slide 40: Business Value Based
In this case, each requirement carries a business value it could potentially generate to the company.
The business value would be decided either by the Product Owner or the Product owner team.
The requirement with highest business value is implemented during earlier releases .

## Slide 41: Technology Risk Based
In this method, requirements are prioritized based on the risk associated in implementing it.
The risk is typically based on the technology.
The requirement with highest technology risk is implemented during the earlier iterations.

## Slide 42: Kano Model
In this method, the requirements are prioritized based on the customer preferences.
  Must-be (users take them for granted when done well, but are very dissatisfied when they’re missing)
  One-Dimensional (satisfaction when fulfilled and dissatisfaction when not)
  Attractive (these attributes provide satisfaction when achieved fully, but do not cause dissatisfaction when not fulfilled.)
  Indifferent (These attributes refer to aspects that are neither good nor bad, and they do not result in either customer satisfaction or customer dissatisfaction)
  Reverse (These attributes refer to a high degree of achievement resulting in dissatisfaction and to the fact that not all customers are alike)

## Slide 43: Walking Skeleton
In this method, the requirements are selected such that minimal carefully selected end to end features are built within a short span of time.

## Slide 44: Validated Learning
In this method, features are chosen based on the highest market risk i.e. some thing that is not experimented yet.
Release it to the market, get the feedback and apply the learning onto the new feature.

## Slide 45: Estimation
Programmers often consider estimating to be a black art—one of the most difficult things they must do. Many programmers find that they consistently estimate too low.
To counter this problem, they pad their estimates (multiplying by three is a common approach), but sometimes even these rough guesses are too low.
Are good estimates possible?

## Slide 46: Velocity
Your velocity is the number of story points you can complete in an iteration.
It’s a simple yet surprisingly sophisticated tool. It uses a feedback loop, which means every iteration’s velocity reflects what the team actually achieved in the previous iteration.

## Slide 47: Velocity effect
When the team underestimates their workload, they are unable to finish all their stories by the iteration deadline.
This causes their velocity to go down, which in turn reduces the team’s workload, allowing them to finish everything on time the following week.

## Slide 48: Burndown
In other words, what’s been done vs. what’s been estimated.
How does it relate to velocity?

## Slide 49: What to do when velocity drops
Pay down technical debt – code quality improvement
Improve customer involvement – they should answer questions
Support energized work – e.g., no overtime policy
Offload programmer duties – limit distractions
Provide needed resources – invest in hardware and other resources
Add programmers (carefully) – add people but only when necessary