## Slide 1: Temporary Workspace Management App Project
Kamrun Nahar Liza
Rajesh Bista
Shishir Das
Sudeep Manandhar
Suvash Sharma

## Slide 2: Project Introduction
Shishir Das

## Slide 3: Project Details
Project
Temporary Workspace Management App Project
Duration
14 September 2020 – 02 April 2021
Objective
To help temporary workspace management company (TWM) automatize their business processes and provide a platform for their clients to get connected with them conveniently
Corporate Goal
Clients of TWM company will have a secured, optimized and user-friendly web application by 2021 to find the office space that suits the need of their business

## Slide 4: Background
Temporary Workspace
New Businesses
Re-opening Business
Corporate Houses
Individuals

## Slide 5: Project Team
Kamrun Nahar Liza
Rajesh Bista
Shishir Das
Sudeep Manandhar
Suvash Sharma

## Slide 6: Project Outcomes
Web-based Application
Client management
Automation of services/ info
Client-friendly interface

## Slide 7: Project Vision
Suvash Sharma

## Slide 8: Purpose / Scope
Purpose
To guide the development team through the procedure for generating the app
Scope
transactions between TWM and clients
feedback for further betterment of the business and company-client relationship
daily administration and office management of TWM
staff and payroll management of TWM
To collect, analyze and define high-level needs and features of the project
communication for support and maintenance

## Slide 9: Problem Statement
The Problem of | intuitive interface lacking applications more company-friendly rather than client-friendly
affects | TWM company and the clients
the impact of which is | company unable to communicate effectively clients struggling to find the solutions they require
a successful solution would be | an application, efficient platform: for proper transaction and communication between the company and the client saves time and budget for the company efficiently provides information and services to clients

## Slide 10: Stakeholders
TWM Company Owners
TWM Executive Managers
Clients of TWM
Financial Institutions
System Analyst
Project Manager
Project Advisor
Project Development Team

## Slide 11: Users
Corporate Client
Individual Client
App Admin
Staff

## Slide 12: Assumptions
All necessary development, testing, and hosting applications and infrastructure will be made available from the patron institution
15 hours per week per person for project
Any developmental and technological issues that arise during the project will be addressed in time.

## Slide 13: Constraints
Lack of necessary industry knowledge
  discovering business processes and legal frameworks may remain incomplete
Final requirements may necessitate purchase of some expensive third-party tools; at this point, if the costs are prohibitive, features or functionalities may need to be adjusted, or dropped entirely.
Since the project has a hard-stop, unforeseen delays may cause lead to failure in delivering the project as expected on the go-live date
As students we have to distribute our time to all the subjects we are studying, hence the time contribution to the project will be limited.
Due to the current pandemic, the team has to depend on virtual communication, which might cause issues in managing teamwork.

## Slide 14: High Level Requirements
Rajesh Bista

## Slide 15: Context Diagram

## Slide 16: Requirements Scope Statement
HLR# | Description | Priority
HLR01 | Clients must be able to arrange and book the meeting, the tour etc | H
HLR02 | Clients must be able to view and choose the available rental category and services from list. | H
HLR03 | Clients must be able to download and upload the necessary documents in an electronic format. | H
HLR04 | Clients must be able to rate the services provided by company. | L
HLR05 | Clients must be able to make the online payments for any transactions requiring payments. | H
HLR06 | Clients must be able to receive notifications for any information or updates. | M

## Slide 17: Team Charter
Kamrun Nahar Liza

## Slide 18: Objectives
To act as a guideline to the development team through the modus operandi of app development
To define the roles and responsibilities of the team and team members through the project development
To establish the decision making and communication procedure for the team

## Slide 19: Team
Functional Areas | Core Members
Project Manager | Sudeep Manandhar
Product Owner | Kamrun Nahar Liza
Scrum Master | Sudeep Manandhar
UI & UX Designer | Rajesh Bista
Front-end Developer | Rajesh Bista
Back-end Developer | Suvash Sharma
Quality Analyst & Tester | Shishir Das
Project Consultant | Anjana Shah

## Slide 20: Team Empowerment
Articulating clear vision and goal of the team to stay focused and keep the team motivated.
Providing scope for personal development of the team members by supporting skill development
Developing distinct and flexible individual roles and responsibilities in consensus. The team members always have a flexibility to swap their tasks based on interest and expertise when they feel the need.
Managing conflict through mutual respect and active listening. In case of dispute, resolution will be developed from the mutually agreeable point to all involved parties.
Providing constructive criticism to the team members focusing on their performance, thus allowing their growth.

## Slide 21: Team Operations
Team Meeting
Decision-Making Procedure
Communication
Process Roles

## Slide 22: Performance Assessment
  Attendance / Participation: Measured through punctuality and active involvement in team processes
  Team spirit / Teamwork: Measured through peer feedback mechanism
  Productivity: Measured through delivery of assigned tasks on time
  Proactiveness: Measured through the number of times the member takes initiative in discussion, need assessment and problem solving
  Quality: Measured through the amount of redundancy and bugs in delivered code

## Slide 23: Product Backlog
Link to Product Backlog

## Slide 24: Project Plan
Sudeep Manandhar

## Slide 25: Deliverables
  Simple intuitive user interface for registration, login and navigation
  Secured online payment system
  Dashboard to present user profile, communication, information and statistics
  Cloud based database system
  List of available services/facilities and customization options
  Platform for service ratings and feedback

## Slide 26: Dependencies
  The profile system can be initiated only after the completion of login system. (FS)
  The checkout and payment system can be initiated only after the completion of service system. (FS)
  To initiate the notification system, the home page and dashboard, the service system, the checkout and payment system should be completed. (FS)
  infrastructure at the company should be setup before the application can be launched (FS)
  The research on similar applications should be conducted before initializing app development (FS)

## Slide 27: Risk Management
Potential Risk | Severity (H/M/L) | Likelihood (H/M/L) | Management Strategy
Web Security | H | L | Following standard security measures
Updates and Maintenance | M | L | Creating after-release-support provision plans
User Interface | H | L | Designing simple and intuitive interface
Data Privacy and Security | H | L | Creating a separate App Admin team for critical database access and backup
Acceptance by end users | H | L | Following standard UI/UX procedures

## Slide 28: Communication
Reports
  Product Vision Statement
  Product Roadmap (HLR)
  Product Backlog
  Release Plan
  Sprint Backlogs
  Increment Logs
  Test Plan / Execution Report
  Change Request
  Burnout Chart
Meetings
  Team Coordination
  Kick-off
  Sprint Planning Meeting
  Stand-up
  Go/No Go

## Slide 29: Work Breakdown Structure
Link for Planning Phase WBS
Link for Development Phase WBS

## Slide 30: Milestones
Major Activity or Milestone | Estimated Milestone Target Date
Project Summary, Project Vision, High Level Requirements, Personas and User Stories | 04 Oct 2020
Project Plan, Team Charter, Product Backlog and Spring Backlogs | 11 Oct 2020
System Requirements, Analysis and Design | 25 Oct 2020
Technical Requirements and Wireframes/Prototypes | 04 Nov 2020
Application template | 08 Jan 2021
Home Page and Dashboard | 13 Jan 2021
Login System (Initial) | 13 Jan 2021
User Profile System | 27 Jan 2021
Service, Utilities and Maintenance Request System | 27 Jan 2021
Check out and Payment System | 10 Feb 2021
Notification / Report System | 10 Feb 2021
Feedback and Rating System | 19 Feb 2021
Loyalty, Referral and Reward System | 19 Feb 2021
Documentation and Access System | 24 Feb 2021
Login System (Final) | 05 Mar 2021
Final Package | 26 Mar 2021

## Slide 31: Thank you!